LEADDESK MINI

# Branch-by-Branch Engineering Prompts

Task A and Task B implementation prompt pack

17 copy-ready prompts • 9 Task A branches • 8 Task B branches

| Core sequence | Complete, deploy, and accept Task A before creating any Task B branch. |
| --- | --- |
| Task A boundary | Public lead capture, MongoDB persistence, and an intentionally unprotected /admin experience. No authentication work. |
| Task B boundary | Admin identity, sessions, protected routes/APIs, security hardening, documentation, and production release. |
| Use | Copy one prompt at a time into your coding agent. Keep each branch limited to one concern and use the exact PR copy. |

# Global Guardrails

• One branch, one concern. Do not pull future-branch work forward.

• Treat approved Stitch screens as design references and DESIGN.md as the source for tokens and naming; do not improvise a new visual system.

• Preserve accessibility, responsive behavior, stable API contracts, and safe errors.

• Run typecheck, lint, tests, and production build when available; record any command that cannot run and why.

• Never expose MongoDB errors, password/session material, credentials, private keys, or secret configuration.

• Use exact branch names, PR titles, and PR messages from this document.

# Task A

Build and deploy the complete lead-capture and unprotected lead-management workflow. Authentication is explicitly out of scope.

## Task A.1 — chore/task-a-foundation

| Depends on | main |
| --- | --- |
| PR title | chore(task-a): establish LeadDesk full-stack foundation |
| Design reference | leaddesk_mini_design_system/DESIGN.md; all Stitch screens |
| Primary outcome | Next.js/TypeScript foundation, MongoDB driver, Zod, lint/build scripts, environment template, module folders |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `chore/task-a-foundation` for Task A. The branch adds: Next.js/TypeScript foundation, MongoDB driver, Zod, lint/build scripts, environment template, module folders.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: main

• Design references: leaddesk_mini_design_system/DESIGN.md; all Stitch screens

• Design translation guidance: Use DESIGN.md only for tokens and naming. Do not build login or secured routes in Task A.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• Next.js/TypeScript foundation

• MongoDB driver

• Zod

• lint/build scripts

• environment template

• module folders

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `chore/task-a-foundation`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Fresh install succeeds

• typecheck, lint and production build pass

• .env files and secrets are ignored

• no auth module or login route exists.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

chore(task-a): establish LeadDesk full-stack foundation

EXACT PR BODY

## Summary

- scaffold the Next.js application

- configure TypeScript, linting and MongoDB environment contracts

- create domain-oriented module boundaries

## Validation

- npm run typecheck

- npm run lint

- npm run build

## Task A.2 — feat/task-a-leads-data

| Depends on | chore/task-a-foundation |
| --- | --- |
| PR title | feat(task-a): add MongoDB lead data module |
| Design reference | No page screenshot; leaddesk_mini_design_system/DESIGN.md for domain terminology |
| Primary outcome | MongoDB leads collection, schema validation, indexes, Lead types, repository, service, mapping, database setup script |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-a-leads-data` for Task A. The branch adds: MongoDB leads collection, schema validation, indexes, Lead types, repository, service, mapping, database setup script.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: chore/task-a-foundation

• Design references: No page screenshot; leaddesk_mini_design_system/DESIGN.md for domain terminology

• Design translation guidance: Translate UI labels into stable values: new/contacted/closed and four budget-range keys. Keep persistence independent of React components.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• MongoDB leads collection

• schema validation

• indexes

• Lead types

• repository

• service

• mapping

• database setup script

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-a-leads-data`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Database setup is idempotent

• malformed documents are rejected

• default status is new

• status/createdAt and email indexes exist

• repository exposes no MongoDB document outside the service.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-a): add MongoDB lead data module

EXACT PR BODY

## Summary

- add the leads collection and database validator

- add indexed repository queries and DTO mapping

- document the Task A data model

## Validation

- npm run db:setup

- npm run typecheck

- npm run build

## Task A.3 — feat/task-a-lead-api

| Depends on | feat/task-a-leads-data |
| --- | --- |
| PR title | feat(task-a): add validated public lead submission API |
| Design reference | landing_page_form_errors; landing_page_form_states_submitting_success; landing_page_server_error |
| Primary outcome | POST /api/leads, shared Zod validation, normalized API responses, same-origin check, safe errors |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-a-lead-api` for Task A. The branch adds: POST /api/leads, shared Zod validation, normalized API responses, same-origin check, safe errors.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-a-leads-data

• Design references: landing_page_form_errors; landing_page_form_states_submitting_success; landing_page_server_error

• Design translation guidance: Use the form-state screens to define response states and field error keys. Backend messages must support the exact inline UI without leaking MongoDB errors.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• POST /api/leads

• shared Zod validation

• normalized API responses

• same-origin check

• safe errors

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-a-lead-api`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Valid lead returns 201 and persists

• invalid name/email/budget/message returns 422 with field errors

• server failures return a generic retryable response

• status and timestamps cannot be supplied by the browser.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-a): add validated public lead submission API

EXACT PR BODY

## Summary

- expose POST /api/leads

- validate and normalize every submission server-side

- return UI-ready success and error contracts

## Validation

- valid submission persists

- tampered budget is rejected

- internal errors are not exposed

## Task A.4 — feat/task-a-public-ui

| Depends on | feat/task-a-lead-api |
| --- | --- |
| PR title | feat(task-a): implement responsive public landing page |
| Design reference | landing_page_refined; landing_page_desktop; landing_page_mobile; leaddesk_mini_design_system/DESIGN.md |
| Primary outcome | Responsive landing page, navigation, hero, trust strip, process, services, contact form shell and footer |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-a-public-ui` for Task A. The branch adds: Responsive landing page, navigation, hero, trust strip, process, services, contact form shell and footer.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-a-lead-api

• Design references: landing_page_refined; landing_page_desktop; landing_page_mobile; leaddesk_mini_design_system/DESIGN.md

• Design translation guidance: Treat landing_page_refined as the desktop source of truth, landing_page_mobile for breakpoints, and DESIGN.md for Geist typography, colors, spacing and radii. Convert static HTML into reusable React components.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• Responsive landing page

• navigation

• hero

• trust strip

• process

• services

• contact form shell and footer

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-a-public-ui`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Matches reference hierarchy at 1440px and 390px

• CTA scrolls to the form

• labels remain visible

• no horizontal overflow at 360px

• keyboard focus is visible

• admin link goes directly to /admin without login.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-a): implement responsive public landing page

EXACT PR BODY

## Summary

- translate the approved Stitch landing page into React

- add responsive navigation and content sections

- apply the LeadDesk design tokens

## Validation

- verify 360px, 390px, tablet and desktop layouts

- verify keyboard navigation

- npm run build

## Task A.5 — feat/task-a-form-states

| Depends on | feat/task-a-public-ui |
| --- | --- |
| PR title | feat(task-a): connect lead form and complete submission states |
| Design reference | landing_page_form_errors; landing_page_form_states_submitting_success; landing_page_server_error |
| Primary outcome | Client validation, API submission, disabled/loading state, success confirmation, preserved-values server error, accessible announcements |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-a-form-states` for Task A. The branch adds: Client validation, API submission, disabled/loading state, success confirmation, preserved-values server error, accessible announcements.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-a-public-ui

• Design references: landing_page_form_errors; landing_page_form_states_submitting_success; landing_page_server_error

• Design translation guidance: Reuse the default form from the refined landing page. Apply error layout from form_errors, success/submitting treatment from form_states, and retry panel from server_error without changing surrounding page geometry.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• Client validation

• API submission

• disabled/loading state

• success confirmation

• preserved-values server error

• accessible announcements

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-a-form-states`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Client and server validation agree

• first invalid field is focusable

• duplicate submission is blocked

• success clears the form and shows confirmation

• failure preserves values and permits retry

• status is announced accessibly.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-a): connect lead form and complete submission states

EXACT PR BODY

## Summary

- connect the public form to POST /api/leads

- implement validation, loading, success and retry states

- preserve accessible focus and announcements

## Validation

- test valid and invalid submissions

- test duplicate-click prevention

- test recoverable server failure

## Task A.6 — feat/task-a-admin-api

| Depends on | feat/task-a-leads-data |
| --- | --- |
| PR title | feat(task-a): add lead administration APIs |
| Design reference | admin_dashboard_populated; admin_dashboard_details_states; admin_dashboard_empty_unauthorized (empty state only) |
| Primary outcome | GET lead list, search, status filter, sort, pagination, GET lead details, PATCH status endpoint and dashboard counts |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-a-admin-api` for Task A. The branch adds: GET lead list, search, status filter, sort, pagination, GET lead details, PATCH status endpoint and dashboard counts.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-a-leads-data

• Design references: admin_dashboard_populated; admin_dashboard_details_states; admin_dashboard_empty_unauthorized (empty state only)

• Design translation guidance: Use table columns and filters from the populated dashboard to determine the API projection. Use detail-drawer fields from details_states. Do not add authentication or authorization yet.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• GET lead list

• search

• status filter

• sort

• pagination

• GET lead details

• PATCH status endpoint and dashboard counts

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-a-admin-api`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Search covers name/email/message

• status filter and newest/oldest sort combine correctly

• pagination metadata and counts are accurate

• invalid IDs return 404

• only new/contacted/closed are accepted

• updates persist after reload.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-a): add lead administration APIs

EXACT PR BODY

## Summary

- expose list, search, filter and detail APIs

- add persistent status updates and dashboard counts

- keep Task A admin endpoints intentionally unprotected

## Validation

- exercise search/filter/sort combinations

- verify 404 and invalid-status handling

- verify persistence after refresh

## Task A.7 — feat/task-a-admin-ui

| Depends on | feat/task-a-admin-api |
| --- | --- |
| PR title | feat(task-a): implement lead management dashboard |
| Design reference | admin_dashboard_refined; admin_dashboard_populated; admin_dashboard_details_states; admin_dashboard_empty_unauthorized; admin_flow_mobile |
| Primary outcome | /admin dashboard, summary cards, search, filters, responsive table/cards, status control, lead details drawer, loading/empty/no-results/error/toast states |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-a-admin-ui` for Task A. The branch adds: /admin dashboard, summary cards, search, filters, responsive table/cards, status control, lead details drawer, loading/empty/no-results/error/toast states.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-a-admin-api

• Design references: admin_dashboard_refined; admin_dashboard_populated; admin_dashboard_details_states; admin_dashboard_empty_unauthorized; admin_flow_mobile

• Design translation guidance: Use admin_dashboard_refined as desktop authority, populated for table density, details_states for the drawer and fallbacks, empty_unauthorized only for its empty panel, and admin_flow_mobile for card transformation. Omit login/logout/lock UI.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• /admin dashboard

• summary cards

• search

• filters

• responsive table/cards

• status control

• lead details drawer

• loading/empty/no-results/error/toast states

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-a-admin-ui`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• New leads appear without reload after refetch

• search and filters map to URL/query state

• status change persists and shows success/failure feedback

• empty database differs from no results

• mobile has no table overflow

• /admin opens without authentication.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-a): implement lead management dashboard

EXACT PR BODY

## Summary

- build the responsive /admin dashboard

- connect search, filtering, details and status updates

- implement loading, empty, no-results and failure states

## Validation

- verify desktop table and mobile cards

- verify persistent status changes

- verify all fallback states

## Task A.8 — test/task-a-complete-flow

| Depends on | feat/task-a-form-states + feat/task-a-admin-ui |
| --- | --- |
| PR title | test(task-a): verify complete LeadDesk lead workflow |
| Design reference | All Task A screens; system_error_pages for generic fallback styling |
| Primary outcome | Unit tests for validation/service logic, API integration coverage, public-to-admin smoke flow, responsive/accessibility review, Task A README and screenshots |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `test/task-a-complete-flow` for Task A. The branch adds: Unit tests for validation/service logic, API integration coverage, public-to-admin smoke flow, responsive/accessibility review, Task A README and screenshots.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-a-form-states + feat/task-a-admin-ui

• Design references: All Task A screens; system_error_pages for generic fallback styling

• Design translation guidance: Use screenshots as visual QA targets, not as pixel-copy requirements. Use system_error_pages only for generic 404/500 language and visual consistency.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• Unit tests for validation/service logic

• API integration coverage

• public-to-admin smoke flow

• responsive/accessibility review

• Task A README and screenshots

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `test/task-a-complete-flow`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Form submission appears in /admin

• search finds it

• all three statuses persist

• fresh build passes

• no console errors

• mobile and keyboard flows work

• README documents data model, setup, URLs and Task A scope

• Git status is clean.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

test(task-a): verify complete LeadDesk lead workflow

EXACT PR BODY

## Summary

- cover the public-to-admin Task A journey

- verify validation, persistence, search and status updates

- complete Task A documentation and visual QA

## Validation

- npm run typecheck

- npm run lint

- npm test

- npm run build

- manual fresh-browser smoke test

## Task A.9 — chore/task-a-deployment

| Depends on | test/task-a-complete-flow |
| --- | --- |
| PR title | chore(task-a): deploy and verify LeadDesk Mini |
| Design reference | No direct UI reference; deployment must preserve all approved Task A screens |
| Primary outcome | MongoDB Atlas production configuration, Vercel environment variables, database setup, live smoke test and Task A URLs |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `chore/task-a-deployment` for Task A. The branch adds: MongoDB Atlas production configuration, Vercel environment variables, database setup, live smoke test and Task A URLs.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: test/task-a-complete-flow

• Design references: No direct UI reference; deployment must preserve all approved Task A screens

• Design translation guidance: Make no visual changes except deployment fixes. Do not add login because that belongs to Task B.

• This is a Task A branch. Do not add authentication, login UI, users, sessions, protected routes, authorization middleware, logout controls, or secured admin APIs. The /admin experience and admin endpoints must remain intentionally unprotected.

REQUIRED DELIVERABLES

• MongoDB Atlas production configuration

• Vercel environment variables

• database setup

• live smoke test and Task A URLs

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `chore/task-a-deployment`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Landing page and /admin load from fresh browser

• submission, search and status updates work against production MongoDB

• no localhost or secrets are committed

• health endpoint succeeds

• deployment URL is documented.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

chore(task-a): deploy and verify LeadDesk Mini

EXACT PR BODY

## Summary

- configure production MongoDB and Vercel

- run the database setup safely

- document and verify Task A URLs

## Validation

- fresh-browser production smoke test

- confirm persisted status after refresh

- confirm repository contains no secrets

# Task B

Add real admin authentication, route/API protection, security hardening, documentation, and the verified production release after Task A is accepted.

## Task B.1 — feat/task-b-auth-data

| Depends on | Task A merged and deployed |
| --- | --- |
| PR title | feat(task-b): add admin identity and session persistence |
| Design reference | No page screenshot; admin_login_desktop defines fields and remember-session behavior |
| Primary outcome | Users and sessions collections, unique normalized admin email, password hashing, opaque session-token hashes, TTL index, idempotent admin seed |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-b-auth-data` for Task B. The branch adds: Users and sessions collections, unique normalized admin email, password hashing, opaque session-token hashes, TTL index, idempotent admin seed.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: Task A merged and deployed

• Design references: No page screenshot; admin_login_desktop defines fields and remember-session behavior

• Design translation guidance: Use login fields to define auth inputs, but keep password/session logic fully server-side. Extend modules without changing the leads repository.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• Users and sessions collections

• unique normalized admin email

• password hashing

• opaque session-token hashes

• TTL index

• idempotent admin seed

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-b-auth-data`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Passwords are never stored or logged

• sessions expire automatically and are rejected immediately when expired

• raw session tokens never enter MongoDB

• admin seed is environment-driven and idempotent.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-b): add admin identity and session persistence

EXACT PR BODY

## Summary

- add users and database-backed sessions

- hash passwords and opaque session tokens

- add TTL cleanup and idempotent admin provisioning

## Validation

- seed admin twice without duplicates

- verify password hash storage

- verify expired session rejection

## Task B.2 — feat/task-b-auth-api

| Depends on | feat/task-b-auth-data |
| --- | --- |
| PR title | feat(task-b): add secure admin authentication APIs |
| Design reference | admin_login_desktop; system_error_pages |
| Primary outcome | Login, logout and current-session APIs; secure HttpOnly cookie; generic credential error; optional remembered session; login audit/rate-limit behavior |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-b-auth-api` for Task B. The branch adds: Login, logout and current-session APIs; secure HttpOnly cookie; generic credential error; optional remembered session; login audit/rate-limit behavior.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-b-auth-data

• Design references: admin_login_desktop; system_error_pages

• Design translation guidance: Map invalid and expired states to the alerts shown in admin_login_desktop. Use generic system language and never reveal whether an email exists.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• Login

• logout and current-session APIs; secure HttpOnly cookie; generic credential error; optional remembered session; login audit/rate-limit behavior

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-b-auth-api`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Correct credentials create a server session

• incorrect credentials return a generic 401

• cookie is HttpOnly, Secure in production and SameSite

• logout revokes the database session

• no token is exposed to client JavaScript.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-b): add secure admin authentication APIs

EXACT PR BODY

## Summary

- implement login, logout and session endpoints

- issue secure opaque-session cookies

- normalize credential and expiry errors

## Validation

- test valid and invalid login

- verify cookie attributes

- verify logout revokes server session

## Task B.3 — feat/task-b-login-ui

| Depends on | feat/task-b-auth-api |
| --- | --- |
| PR title | feat(task-b): implement admin login experience |
| Design reference | admin_login_desktop; leaddesk_mini_design_system/DESIGN.md |
| Primary outcome | /login page, email/password form, reveal-password control, loading state, invalid-credentials alert, expired-session alert, return-to-site link |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-b-login-ui` for Task B. The branch adds: /login page, email/password form, reveal-password control, loading state, invalid-credentials alert, expired-session alert, return-to-site link.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-b-auth-api

• Design references: admin_login_desktop; leaddesk_mini_design_system/DESIGN.md

• Design translation guidance: Translate admin_login_desktop directly into React using shared design tokens. Preserve the centered 440px card and atmospheric background. Do not add public registration.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• /login page

• email/password form

• reveal-password control

• loading state

• invalid-credentials alert

• expired-session alert

• return-to-site link

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-b-login-ui`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Valid login redirects to the intended admin URL

• incorrect credentials preserve email but clear password

• session-expired message is distinguishable

• loading blocks duplicate submit

• form works by keyboard and on 360px screens.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-b): implement admin login experience

EXACT PR BODY

## Summary

- build the approved /login interface

- connect authentication and redirect behavior

- implement invalid and expired-session states

## Validation

- keyboard and mobile checks

- duplicate-submit prevention

- valid and invalid credential flows

## Task B.4 — feat/task-b-admin-protection

| Depends on | feat/task-b-login-ui |
| --- | --- |
| PR title | feat(task-b): protect admin routes and lead operations |
| Design reference | admin_dashboard_refined; admin_dashboard_empty_unauthorized (unauthorized state); admin_flow_mobile |
| Primary outcome | Protect /admin and all admin APIs, server-side session verification, redirect with return URL, authenticated user menu, logout action, unauthorized fallback |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-b-admin-protection` for Task B. The branch adds: Protect /admin and all admin APIs, server-side session verification, redirect with return URL, authenticated user menu, logout action, unauthorized fallback.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-b-login-ui

• Design references: admin_dashboard_refined; admin_dashboard_empty_unauthorized (unauthorized state); admin_flow_mobile

• Design translation guidance: Keep the Task A dashboard visually unchanged. Add identity/logout only where shown by the admin references. Use the unauthorized half of empty_unauthorized for access-denied rendering.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• Protect /admin and all admin APIs

• server-side session verification

• redirect with return URL

• authenticated user menu

• logout action

• unauthorized fallback

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-b-admin-protection`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Fresh browser cannot access admin page or data APIs

• login returns to requested admin URL

• disabled/deleted users lose access

• logout blocks back-navigation data access

• public POST /api/leads remains available.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

feat(task-b): protect admin routes and lead operations

EXACT PR BODY

## Summary

- require server-verified sessions for /admin and admin APIs

- add safe redirect and logout behavior

- preserve the public lead endpoint

## Validation

- test direct unauthenticated page/API access

- test login return URL

- test logout and disabled-user behavior

## Task B.5 — feat/task-b-security-hardening

| Depends on | feat/task-b-admin-protection |
| --- | --- |
| PR title | security(task-b): harden authentication and admin access |
| Design reference | system_error_pages; landing_page_server_error; existing admin failure states |
| Primary outcome | Same-origin/CSRF enforcement, login throttling, session rotation/revocation, sanitized logs, security headers, production-secret audit and audit events |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `feat/task-b-security-hardening` for Task B. The branch adds: Same-origin/CSRF enforcement, login throttling, session rotation/revocation, sanitized logs, security headers, production-secret audit and audit events.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-b-admin-protection

• Design references: system_error_pages; landing_page_server_error; existing admin failure states

• Design translation guidance: Reuse existing fallback visual language; security failures should be calm and actionable. Do not expose implementation or database details.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• Same-origin/CSRF enforcement

• login throttling

• session rotation/revocation

• sanitized logs

• security headers

• production-secret audit and audit events

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `feat/task-b-security-hardening`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Cross-origin state changes are rejected

• repeated login failures are throttled

• private keys and hashes never reach logs/browser bundle

• sessions can be revoked

• protected errors reveal no lead data

• security headers are present.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

security(task-b): harden authentication and admin access

EXACT PR BODY

## Summary

- add request-origin and abuse protections

- tighten session lifecycle and security headers

- audit secrets, logs and protected responses

## Validation

- cross-origin mutation test

- throttled-login test

- browser bundle and log secret audit

## Task B.6 — test/task-b-auth-flow

| Depends on | feat/task-b-security-hardening |
| --- | --- |
| PR title | test(task-b): verify secure admin workflow |
| Design reference | admin_login_desktop; admin_dashboard_refined; admin_dashboard_empty_unauthorized; system_error_pages |
| Primary outcome | Authentication unit/integration tests, fresh-browser end-to-end flow, expired session, logout, unauthorized API, regression coverage for Task A |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `test/task-b-auth-flow` for Task B. The branch adds: Authentication unit/integration tests, fresh-browser end-to-end flow, expired session, logout, unauthorized API, regression coverage for Task A.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: feat/task-b-security-hardening

• Design references: admin_login_desktop; admin_dashboard_refined; admin_dashboard_empty_unauthorized; system_error_pages

• Design translation guidance: Use approved screens as visual targets for login, expiry and unauthorized states. Confirm Task B changes do not alter public landing/form behavior.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• Authentication unit/integration tests

• fresh-browser end-to-end flow

• expired session

• logout

• unauthorized API

• regression coverage for Task A

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `test/task-b-auth-flow`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Fresh incognito browser redirects /admin to /login

• test credentials work

• session persists through refresh

• expiry and logout remove access

• unauthorized API calls return 401/403

• Task A submission/search/status regression passes.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

test(task-b): verify secure admin workflow

EXACT PR BODY

## Summary

- cover login, protected access, expiry and logout

- verify fresh-browser behavior

- rerun the complete Task A lead workflow

## Validation

- npm run typecheck

- npm run lint

- npm test

- npm run build

- incognito end-to-end test

## Task B.7 — docs/task-b-readme-loom

| Depends on | test/task-b-auth-flow |
| --- | --- |
| PR title | docs(task-b): complete deployment and walkthrough documentation |
| Design reference | All final screens; no new visual design |
| Primary outcome | README architecture/auth/data-model sections, local and production setup, live URLs, safe test-credential delivery note, Loom script/link, AI-use disclosure |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `docs/task-b-readme-loom` for Task B. The branch adds: README architecture/auth/data-model sections, local and production setup, live URLs, safe test-credential delivery note, Loom script/link, AI-use disclosure.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: test/task-b-auth-flow

• Design references: All final screens; no new visual design

• Design translation guidance: Use screenshots only to explain the working flow. Do not place the real test password in the public repository; deliver credentials privately.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• README architecture/auth/data-model sections

• local and production setup

• live URLs

• safe test-credential delivery note

• Loom script/link

• AI-use disclosure

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `docs/task-b-readme-loom`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• README reproduces setup from a clean clone

• auth and authorization are explained separately

• data model is documented

• live URLs work

• Loom demonstrates form submission → login → search → status update → logout within about three minutes.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

docs(task-b): complete deployment and walkthrough documentation

EXACT PR BODY

## Summary

- document data model, authentication and deployment

- add final URLs, screenshots and Loom walkthrough

- add the required AI-use disclosure

## Validation

- follow README from a clean clone

- verify all public links

- confirm no credentials or secrets are committed

## Task B.8 — chore/task-b-production-release

| Depends on | docs/task-b-readme-loom |
| --- | --- |
| PR title | chore(task-b): release secure LeadDesk Mini |
| Design reference | No direct UI reference; final deployment must preserve all Task A and B screens |
| Primary outcome | Production migration for auth collections/indexes, assessment admin provisioning, deployment verification, final release tag |

### Copy-ready prompt

ROLE

Act as a senior full-stack engineer working in an existing Next.js + TypeScript LeadDesk Mini repository. Produce production-quality, reviewable changes for exactly one Git branch.

OBJECTIVE

Implement branch `chore/task-b-production-release` for Task B. The branch adds: Production migration for auth collections/indexes, assessment admin provisioning, deployment verification, final release tag.

CONTEXT AND NON-NEGOTIABLE BOUNDARIES

• Start point / dependency: docs/task-b-readme-loom

• Design references: No direct UI reference; final deployment must preserve all Task A and B screens

• Design translation guidance: Make deployment-only changes. Preserve Task A URLs and visual behavior.

• This is a Task B branch. Preserve the completed Task A public lead workflow and approved dashboard behavior. Add only the authentication/security/documentation/release concern assigned to this branch, without unrelated redesigns.

REQUIRED DELIVERABLES

• Production migration for auth collections/indexes

• assessment admin provisioning

• deployment verification

• final release tag

EXECUTION WORKFLOW

1. Switch to main, pull with fast-forward only, and confirm `git status --short` is empty.

2. Create and work only on `chore/task-b-production-release`.

3. Inspect the existing architecture and approved design assets before coding. Reuse current components, tokens, conventions, and module boundaries wherever sensible.

4. Implement the smallest coherent change set that satisfies this branch. Avoid unrelated refactors, speculative features, placeholder behavior, and changes assigned to later branches.

5. Use strong TypeScript types, server-side validation where applicable, safe error handling, accessible interactions, and deterministic loading/empty/error states.

6. Never commit secrets, credentials, generated environment files, local database data, or deployment-only sensitive values.

7. Add or update focused tests and documentation required by this branch.

8. Run the required validation commands and manually verify every acceptance metric.

9. Review the final diff for scope creep, leaked secrets, debug logging, TODOs, dead code, and accidental visual changes.

10. Create small logical commits, then open a PR using the exact title and message supplied below.

ACCEPTANCE CRITERIA — ALL MUST PASS

• Fresh browser completes the full flow

• test credentials work

• /admin and APIs are protected

• public lead submission remains open

• session/logout behavior works in production

• repository and main branch are clean

• final tag points to verified commit.

REQUIRED RESPONSE FORMAT

• Brief implementation summary grouped by files/modules changed.

• List of tests and validation commands run, with pass/fail status.

• Manual verification notes mapped to the acceptance metrics.

• Any assumptions or constraints encountered; do not silently invent requirements.

• Final `git status --short` result and the proposed commit message(s).

• Exact PR title and PR body.

EXACT PR TITLE

chore(task-b): release secure LeadDesk Mini

EXACT PR BODY

## Summary

- provision production auth storage and assessment admin

- deploy the secured application

- tag the verified submission release

## Validation

- complete fresh-browser Task A + Task B flow

- verify credentials privately

- confirm clean main and release tag